## Slide 1: Ariane 5 rocket's first test flight failure, 1996
PREPARED BY: -
Arsema Doji ATR/5945/10
Dagem Moges ATR/2900/10
Edilawit Asfaw ATR/9716/10
Mekdes Birhanu ATR/2683/10
Nathaniel Alemu ATR/7384/10

## Slide 2: The Failure
On 4 June 1996 the maiden flight of the Ariane 5 launcher ended in a failure. Only about 40 seconds after initiation of the flight sequence, at an altitude of about 37 km, the launcher veered off its flight path, broke up and exploded.

## Slide 3: Cost of the Failure
The disastrous launch cost approximately $370m, led to a public inquiry, and through the destruction of the rocket's payload, delayed scientific research into workings of the Earth's magnetosphere for almost 4 years.
The Ariane 5 launch is widely acknowledged as one of the most expensive software failures in history.

## Slide 4: Cause of Failure
The fault was quickly identified as a software bug in the rocket’s Inertial Reference System.
The rocket used this system to determine whether it was pointing up or down, which is formally known as the horizontal bias, or informally as a BH value.
This value was represented by a 64-bit floating variable, which was perfectly adequate.

## Slide 5
However, problems began to occur when the software attempted to stuff this 64-bit variable, which can represent billions of potential values, into a 16-bit integer, which can only represent 65,535 potential values.
For the first few seconds of flight, the rocket’s acceleration was low, so the conversion between these two values was successful.
However, as the rocket’s velocity increased, the 64-bit variable exceeded 65k, and became too large to fit in a 16-bit variable. It was at this point that the processor encountered an operand error, and populated the BH variable with a diagnostic value.

## Slide 6
The backup Inertial Reference System also failed due to the same error condition, meaning that at T+37 the BH variable contained a diagnostic value from the processor, intended for debugging purposes only.
This was mistakenly interpreted as actual flight data, and caused the engines to immediately over-correct by thrusting in the wrong direction.
This caused the self-destruct mechanism to trigger resulting in the destruction of the rocket seconds later.

## Slide 7: Type of Testing
This failure could have been prevented if the system was tested thoroughly.
Although it is difficult, choosing the appropriate test data is one of the major step to testing a system.
If appropriate test data were chosen, the testers could have identified the problem and reported as a defect.
The test data could contain boundary values which could have identified the 16-bit variable as a problem.

## Slide 8: Conclusion
This failure implies that Software testing is difficult because it is not easy obtaining real world data for testing and testers have to relay on the test data provided which can be affected by other dependent or independent factors.